QUOTATION  ·  REF PTV-2026-01

Puntland TV Digital Platform

Mobile app, newsroom console, and the broadcast platform behind them

| PREPARED FOR | PREPARED BY | DATE ISSUED | VALID UNTIL | CURRENCY |
| --- | --- | --- | --- | --- |
| Puntland TV | [your company name] | 12 September 2026 | 12 October 2026 | United States Dollars |

This quotation covers the complete build of Puntland TV's digital service: a phone and tablet app for viewers, a private console your newsroom and control room use to run it, and the platform that carries live television, radio, news and catch-up video to both. Everything is delivered in Somali and English at equal quality, and is designed to work on the connections your audience actually has.

It also includes the two additions you have asked for: live updates, so that going on air, breaking news and newsroom changes appear instantly without anyone refreshing, and a background work queue, so that heavy jobs like video processing and sending notifications to every device run reliably without slowing the service down.

| 24 | 69 | 2 | 4 |
| --- | --- | --- | --- |
| screens across the viewer app and the newsroom console | services connecting the apps to the platform | languages at full parity, Somali and English | staff roles: journalist, editor, operations, administrator |

A   Viewer app for Android and iPhone   —   $16,800

One app, built once and released to both Google Play and the Apple App Store, with a web version on the same code for viewers on a computer.

| ITEM | PRICE |
| --- | --- |
| Foundation, look and feel, Somali and English throughout, light and dark modes Every label, date and number written for both languages, including the parts Somali is not normally supported in. | $2,500 |
| News feed, categories, article reading and sharing Endless scrolling, pull to refresh, photographs and formatted text. | $3,300 |
| Live television, floating mini player, off-air screens Viewers keep watching while they browse; a clear Somali or English message when the channel is not on air. | $3,700 |
| Catch-up video: programmes and episodes Missed shows organised by programme and date. | $2,400 |
| Radio with background listening Audio keeps playing when the phone is locked or the viewer switches apps. | $1,600 |
| Saved articles and offline reading Stories kept on the phone and readable with no connection. | $1,200 |
| Settings, large-text support, tablet and desktop layouts Language switching without restarting, and layouts that hold together at larger text sizes. | $2,100 |
| Section A total | $16,800 |

B   Newsroom and control room console   —   $15,000

A private website where your staff publish stories, manage video, control what is on air, and send alerts. Access is controlled by role, so a journalist cannot put a channel on air and an editor cannot change staff accounts.

| ITEM | PRICE |
| --- | --- |
| Secure sign-in, two-step verification, staff roles and permissions Password recovery, session handling, and safeguards so the last administrator cannot lock everyone out. | $2,200 |
| Newsroom dashboard and article management What is published, what is waiting for review, and whose drafts are whose. | $2,300 |
| Bilingual article editor Somali and English versions of a story written and kept linked, so neither language is quietly left behind. | $2,900 |
| Media library Uploads with processing progress, image descriptions in both languages, and protection against deleting a photo a published story is using. | $2,100 |
| Programmes and episodes Shelf of programmes, episodes beneath each, and checks that an episode cannot be published on a video that will not play. | $1,500 |
| Channels, live control and daily schedule Add channels, put them on air, issue studio credentials, and build the day's schedule with gap and clash warnings. | $2,300 |
| Alert composer, categories, staff accounts, app settings Breaking-news alerts previewed exactly as they will appear on a phone, with confirmation before sending. | $1,700 |
| Section B total | $15,000 |

C   Platform and database   —   $14,200

The engine both the app and the console run on. It holds every story, photograph, programme, schedule and account, and serves them to viewers quickly and safely.

| ITEM | PRICE |
| --- | --- |
| Core platform and data design 29 distinct record types covering stories, translations, media, channels, schedules, staff and settings. | $3,300 |
| News, translation, category and media services Publishing rules, review states and the history of who changed what. | $3,100 |
| Programme, episode and schedule services | $1,900 |
| Accounts, sessions, permissions and password recovery Including the two-step verification the console signs in with. | $2,500 |
| Alert delivery and device registry Keeping track of which devices have opted in to which kinds of news. | $1,600 |
| Public services for the app, paging and error handling Built so a story loads quickly on a slow connection and fails gracefully rather than showing a blank screen. | $1,800 |
| Section C total | $14,200 |

D   Live broadcast delivery   —   $7,400

The path from your studio to a viewer's phone. Your existing broadcast equipment sends its feed to a server we set up; that server turns it into something any phone, tablet or computer can play.

| ITEM | PRICE |
| --- | --- |
| Broadcast server: studio feed in, viewers out Accepts the standard feed your encoder or OBS already produces, on more than one channel at once. | $2,300 |
| Secure studio credentials, issued per channel Each studio gets its own key, revocable from the console. A key for one channel cannot take over another. | $1,200 |
| Signal monitoring, on-air control and viewer counts The channel is shown as live only when your operator has set it on air and a signal is genuinely arriving. If the feed drops at 3am, viewers see the off-air message rather than a frozen picture. | $1,400 |
| Multiple picture qualities for weak connections The stream is offered at several quality levels, down to a low one, so a viewer on a poor mobile signal keeps watching instead of losing the channel entirely. | $2,500 |
| Section D total | $7,400 |

E   Live updates and background processing   —   $8,700

NEW SCOPE — the two additions requested for this release.

Today a screen shows what was true when it was opened. This section makes the app and console update themselves the moment something changes, and moves slow work off to one side so the service stays fast while it happens.

| ITEM | PRICE |
| --- | --- |
| Background work queue Video processing, image resizing, alerts to thousands of devices and scheduled publishing all move into an orderly queue, so a big job never makes the site slow for everyone else. | $2,200 |
| Live connection layer A continuous connection between the platform and every open app or console screen, so updates arrive by themselves. Handles thousands of viewers at once and reconnects on its own when a phone changes network. | $2,300 |
| Live features across the app and the console On-air status and viewer counts updating as they happen; breaking news appearing in the feed without a refresh; video processing progress moving in front of the person who uploaded it; the newsroom seeing a colleague's edit immediately rather than overwriting it. | $2,600 |
| Reliability: retries, recovery and monitoring Failed jobs retried automatically and set aside for review if they keep failing, with alerts so problems are noticed by us rather than by your audience. | $1,600 |
| Section E total | $8,700 |

F   Testing, launch and handover   —   $6,500

| ITEM | PRICE |
| --- | --- |
| Quality assurance and automated test suite An automated suite that re-checks the app in both languages, both colour modes and at enlarged text sizes every time anything changes. | $2,200 |
| Server setup, deployment and daily backups | $1,800 |
| Google Play and Apple App Store publication Store listings, screenshots, privacy declarations and the review process for both stores. | $1,100 |
| Documentation, staff training and handover Training sessions for journalists, editors and control room staff, plus written guides. | $1,400 |
| Section F total | $6,500 |

Summary of charges

| ITEM | AMOUNT |
| --- | --- |
| A Viewer app for Android and iPhone | $16,800 |
| B Newsroom and control room console | $15,000 |
| C Platform and database | $14,200 |
| D Live broadcast delivery | $7,400 |
| E Live updates and background processing | $8,700 |
| F Testing, launch and handover | $6,500 |
| Subtotal | $68,600 |
| Single-engagement discount Applied when all six sections are commissioned together. | −$3,600 |

| TOTAL PROJECT PRICE Fixed price. Not an estimate — the figure does not move unless the scope does. | $65,000 |
| --- | --- |

Payment schedule

Payment follows delivery. Each stage is invoiced only once you have seen the work and accepted it.

| STAGE | SHARE | AMOUNT |
| --- | --- | --- |
| On signing | 20% | $13,000 |
| Platform and console content management accepted | 25% | $16,250 |
| Viewer app complete and the channel live on air | 25% | $16,250 |
| Live updates and background processing accepted | 20% | $13,000 |
| Published to both stores, staff trained, handover complete | 10% | $6,500 |
| Total | 100% | $65,000 |

Delivery schedule — 26 weeks

Stages overlap where they can. Work you can see and comment on begins in week four and continues throughout — you are never waiting months for a first look.

| STAGE | WEEKS |
| --- | --- |
| Platform and database | 1 – 6 |
| Newsroom console | 4 – 12 |
| Viewer app | 7 – 17 |
| Live broadcast delivery | 12 – 16 |
| Live updates and background queue | 17 – 22 |
| Testing, store submission, staff training | 22 – 26 |

Apple's and Google's review of a submitted app is outside our control and typically takes three to seven days. The final stage allows for one round of store feedback.

Cost to keep it running — from $460 per month

Separate from the build price above, and paid to the hosting and service providers rather than to us. These figures are estimates for a launch-sized audience; the two that grow with viewership are marked.

| ITEM | PER MONTH |
| --- | --- |
| Application server and database, with daily backups | $80 |
| Broadcast server, running 24 hours a day Sized to carry several quality levels of the live channel. | $165 |
| Video and audio delivery to viewers Estimated at 5 TB per month. GROWS WITH AUDIENCE — a large breaking-news day costs more than a quiet one. | $120 |
| Media storage 500 GB at launch. GROWS STEADILY as your archive of programmes and photographs builds up. | $25 |
| Live updates and queue service | $30 |
| Breaking-news alert delivery Free at your expected volumes. | $0 |
| Domain names, security certificates, email | $10 |
| Monitoring and fault alerts | $30 |
| Estimated monthly total | $460 |

Two further charges are set by the app stores, not by us: the Apple Developer Program at $99 per year, and a one-off Google Play registration of $25. Both accounts are registered in Puntland TV's name and remain yours.

What is and is not included

INCLUDED IN THE PRICE

All design work; no separate design fee.

Every feature listed above, in Somali and English.

Release to Google Play and the Apple App Store.

Training for newsroom and control room staff.

Written guides and full handover of all source code, which becomes Puntland TV's property on final payment.

Ninety days of free fault correction after launch — anything that does not work as quoted is fixed at no charge.

NOT INCLUDED

Monthly running costs listed above, and any usage beyond the estimates given.

Writing, filming or translating editorial content.

Studio equipment, encoders and the studio's internet connection.

Logos, brand guidelines and photography, which we assume you provide.

Viewer sign-in and personal accounts, which are a possible later phase.

Advertising, sponsorship or subscription payment handling.

Ongoing support after the ninety-day period, available separately on request.

Terms

This quotation is valid for thirty days from the date of issue.

The price is fixed for the scope described. Anything added later is quoted separately and in writing before work on it begins.

Invoices are payable within fourteen days of issue.

Third-party fees — hosting, app store registrations — are billed to you at cost with no mark-up, or paid directly by Puntland TV.

All source code, designs and documentation become the property of Puntland TV on final payment.

Timescales assume review and feedback within five working days at each stage.

Either party may end the engagement with thirty days' notice; work completed up to that point is invoiced and handed over.

Acceptance

Signing below confirms the scope, price and schedule set out in this document.

| FOR PUNTLAND TV — NAME | SIGNATURE |
| --- | --- |
| POSITION | DATE |

Quotation PTV-2026-01  ·  Puntland TV Digital Platform  ·  Issued 12 September 2026  ·  All figures in United States Dollars